

**Project Status Report**



**Project Name:** **BLOOD FINDR**

**Department:** **SOCIT**

**Focus Area:**

**Product/Process:**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Lord Lambertson Caguiat | Project Programmer |
| Enrico Jose Gloria | Project Manager |
| Vince Mickell Nato | Project Researcher and Design |
| Sean Amiel Magalong | Project Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 |  |  | Document created |
|  |  |  |  |
|  |  |  |  |

# 



## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Vince Nato | Date:  03/30/19 | Reporting Period:  to |
| Project Overall Status:  As of now we improving the function of our system | | |
| Project Summary:  Blood Findr is basically an application where in finder for blood availability or blood match made  easy. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Interface Design | 2/8/19 | 100% | [On Schedule] | | * Button Functionality | 2/13/19 | 100% | [On Schedule] | | * Red Cross Branches Data | 2/19/19 | 100% | [On Schedule] | | Milestone 2 | | | | | * Blood Data | 02/26/19 | 20% |  | | * App. GPS Features | 3/2/19 |  | [On Schedule] | | * Initial Documentation | 2/28/19 |  | [On Schedule] | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Blood Transaction Record | 03/19/19 | 80% | [ Behind Schedule] | | * Register Database | 03/21/19 | 80% | [ Behind Schedule] | | * Log in Function | 04/01/19 | 60% |  | | Milestone 2 | | | | | * Process Transaction Function | 02/07/19 | 30% |  | |  |  |  |  | |  |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | [Description of Risk] | [High/Medium/Low] | [High/Medium/Low] | [High/Medium/Low] | [Description] | | [Description of Risk] | [High/Medium/Low] | [High/Medium/Low] | [High/Medium/Low] | [Description] | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor