

**Project Status Report**



**Project Name: Blood Findr**

**Department: SOCIT**

**Focus Area:**

**Product/Process:**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Sean Amiel Magalong | Project Manager |
| Enrico Jose Gloria | Project Researcher |
| Vince Mickell Nato | Project Designer |
| Lord Lambertson Caguiat | Project Programmer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 12/5/18 | Blood Findr Group | Document created |
|  |  |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Sean Magalong | Date:  October 31, 2018 | Reporting Period:  10/25/18 to 11/2/18 |
| Project Overall Status:  As of now we are working on our diagrams for our project which is Blood Findr | | |
| Project Summary:  Blood Findr is basically an application where in finder for blood availability or blood match made easy. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Event Table | 9/26/18 | 100% | Finished  [Behind Schedule] | | * Use Case Diagram * Use Case Description | 9/26/18  9/26/18 | 100%  100% | Finished [On Schedule]  Finished [On Schedule] | | * Object Diagram | 10/1/18 | 100% | Finished [Behind Schedule] | | Milestone 2 | | | | | * Activity Diagram | 10/3/18 | 100% | Finished [Behind Schedule] | | * Class Diagram | 10/4/18 | 100% | Finished [Ahead of Schedule] | | * Sequence Diagram | 10/15/18 | 100% | Finished [Behind Schedule] | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Context Flow Diagram | 10/10/18 | 100% | Finished [On Schedule] | | * Data Flow Diagram | 10/10/18 | 100% | Finished [On Schedule] | | * EDR | 10/11/18 | 100% | Finished [Behind Sched.] | | Milestone 2 | | | | | * State Machine Diagram | 10/2018 | 100% | Finished [On Schedule] | | * [UML Diagrams](http://moodle2.apc.edu.ph/mod/url/view.php?id=35785) | 10/29/18 | 100% | Finished [On Schedule] | | * Communication Diagram | 11/6/18 | 100% | Finished [On Schedule] | | * Component Diagram | 11/14/18 | 100% | Finished [On Schedule] | | * Deployment Diagram | 11/14/18 | 100% | Finished [On Schedule] | | * Class Package Diagram | 11/21/18 | 80% | Draft | | * Data Entity Diagram | 11/21/18 | 80% | Draft | | * Use case Package Diagram | 11/21/18 | 80% | Draft | | * Composite Structure Diagram | 11/28/18 | 50% | Draft | | * Interaction Overview Diagram | 12/5/18 |  | Draft | | * UI | 11/14/18 | 100% | Finished [On Schedule] | |  |  |  |  | | | |

**Prepared by** **Sean Amiel D. Magalong**

Project Manager

**Approved by** **Jayvee Cabardo**

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor